ARMA Group Website

Development Progress Report

Prepared July 23, 2026  ·  Monorepo: arma-group-website  ·  Live: arma-group-website.vercel.app

| OVERALL COMPLETION | 86% | 2 of 7 sites fully built (pending client feedback) · 3 sites in final polish · 1 site in active rework · 1 site pending full rebuild |
| --- | --- | --- |

| ARMA Group — Landing / Main Hub |  | 90% |
| --- | --- | --- |

| COMPLETED ✓ Full site structure & navigation ✓ Sector grid linking all six concerns ✓ Client/partner marquee ✓ Certifications section ✓ Footer with InterLink attribution | REMAINING › Replace placeholder images with final photography |
| --- | --- |

| ARMA Real Estate |  | 90% |
| --- | --- | --- |

| COMPLETED ✓ Three-page architecture (Home / Projects / Project Detail) ✓ Data-driven project database (projects.js) ✓ Edison-style filter system (status + type) ✓ Brochure download gate (name/email/phone) ✓ Day/Night theme switch ✓ Floating contact bubble ✓ Related projects carousel ✓ Map schematic placeholder ✓ Video preview placeholder | REMAINING › Final bug fixes › General touch-ups and QA pass |
| --- | --- |

| ESHA Holdings |  | 100% |
| --- | --- | --- |

| COMPLETED ✓ Full single-page site ✓ Frosted-glass navbar on scroll ✓ Hero typography fix | REMAINING ⏳ Completed — pending client feedback for potential rework/additions |
| --- | --- |

| ARMA Agriculture |  | 60% |
| --- | --- | --- |

| COMPLETED ✓ Full single-page site ✓ Stats section ✓ Ashulia site details + map link ✓ Munshiganj entry removed per updated site info | REMAINING › Rework imagery › Fix Day/Night mode switch bug |
| --- | --- |

| ARSC School & College |  | 40% |
| --- | --- | --- |

| COMPLETED ✓ Placeholder single-page site ✓ Logo & favicon integrated | REMAINING › Notice board system › Admission form (direct submission, not email) › Teacher / faculty board › Curriculum details page › Full site rebuild |
| --- | --- |

| ARMA Electric Company |  | 100% |
| --- | --- | --- |

| COMPLETED ✓ Full single-page site ✓ International Partners marquee ✓ Product catalogue with working filters ✓ Certifications section ✓ Mobile responsive fixes | REMAINING ⏳ Completed — awaiting client feedback |
| --- | --- |

| ARMA Line Hardware & Accessories |  | 85% |
| --- | --- | --- |

| COMPLETED ✓ Full single-page site ✓ Product catalogue — category overview + individual product cards ✓ Working filter system (All / HT-LT / Protection / Distribution) ✓ 18 products catalogued | REMAINING › Add remaining products to catalogue |
| --- | --- |

Notes

•  Each concern site is built independently in its own repository folder, allowing separate domain deployment without affecting other sites.

•  Percentages reflect development completion of the site itself; final content (photography, staff details, brochures) is tracked separately per site above.

•  ARSC School is the current active development focus following completion of Real Estate polish.